Development Log

ENT208TC: Industry Readiness — Spring 2026

📋 Why a Development Log? Weekly development logs are standard practice in professional product teams — from startups to companies like Google, Spotify, and Tencent. Engineers and PMs write short, structured updates so the whole team knows what shipped, what’s blocked, and what’s next. Keeping yours concise and evidence-based is the skill. This log is worth 20% of your grade. One entry per week, Weeks 3–9 (seven entries). Your pathfinder reads it to track progress.

🚀 Getting Started — Do This Now This is a template. Do not edit this file directly. - Upload this file to your team’s XJTLU SharePoint. - Rename it: DevLog_[TeamName]_ENT208TC.docx (e.g. DevLog_Phoenix_ENT208TC.docx) - Fill in the Team Information section on this page. - Share the link with your pathfinder and module leaders. - Delete this blue box and the yellow box above once your team has read them. Each team creates one copy. Everyone in the team edits the same document.

⚠ Submission Requirement — Read This Now You submit this document in Week 11 together with its SharePoint version history. The version history proves that you wrote entries week by week — not all at once before the deadline. Without it, your log cannot be verified. This only works if you keep the file on XJTLU SharePoint from the start. Google Docs does not produce compatible version history. Moving to SharePoint later loses your earlier history. Start on SharePoint now. Tip: Edit directly in SharePoint’s Word Online so every save creates a version automatically.

Team Information

| Team Name | Wander |
| --- | --- |
| Session & Group | Session [2] — Group [16] |
| Academic Year | 2025–2026 |
| Pathfinder | Victor Perez |
| GitHub Repository | https://github.com/iliufe/Wander.git |

Team Members

| Full Name | Student ID |
| --- | --- |
| Yingzhen Hu | 2361253 |
| Zihan Ye | 2360297 |
| Kaize Chen | 2362240 |
| Juyang Wang | 2363965 |
| Jiyuan Teng | 2364075 |
| Luxin Zhang | 2360331 |
| Jianuo Li | 2362230 |
| Wenxuan Zhang | 2360742 |

Sharing Checklist

| ☐ | Dev Log link included in Project Brief |
| --- | --- |
| ☐ | Link sent to pathfinder |
| ☐ | Link sent to module leaders |

Sharing setting: “Anyone at XJTLU with the link can view and comment.”

Evidence Quality — Quick Reference

Your pathfinder can’t verify what isn’t linked. Link everything as you go. Photos and screenshots are great evidence — host them on GitHub, Google Drive, or SharePoint and link here rather than pasting into this document.

| Weak ✘ | Strong ✔ |
| --- | --- |
| “Made progress on the app” | GitHub commit showing the change |
| “Talked to users” | Interview notes with direct quotes |
| “Worked on design” | Figma link: before and after |
| “Fixed a bug” | GitHub issue + commit that closed it |
| “Built a prototype” | Photo/video link showing it working |

WEEK 3  —  20/03/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

| 🟢 ON TRACK |  |  |
| --- | --- | --- |

Why this status: Our project is progressing steadily. We have clarified our idea, identified our target users, and defined our core strengths.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yingzhen Hu | Facilitated team discussions, drove the final project direction decision, and organizing the Dev Log |
| Zihan Ye | Conducted initial user observations, identified key pain points, and set up the GitHub repository for team collaboration |
| Kaize Chen | Analyzed competitors, identified gaps in existing solutions, and conducted the initial stress test of the project concept |
| Juyang Wang | Organized discussion notes and helped consolidate user pain points |
| Luxin Zhang | Organized discussion notes, documented team decisions and contributed to drafting the initial Project Brief |
| Jianuo Li | Organized discussion notes, documented team decisions and contributed to drafting the initial Project Brief |
| Jiyuan Teng | Participated in team discussions and helped evaluate ideas to finalize the project direction |
| Wenxuan Zhang | Participated in team discussions and helped evaluate ideas to finalize the project direction |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

https://github.com/iliufe/Wander.git

Key Decision

| Decision | We decided to develop a mobile application that helps urban young professionals efficiently plan short leisure outings by generating personalized, multi-stop routes based on natural language input. |
| --- | --- |
| Why | Through team discussion and initial problem exploration, we identified that users currently rely on multiple fragmented platforms (e.g. Xiaohong Shu, Amap, Dianping) to plan outings. This process is time-consuming and cognitively demanding. Our concept addresses this gap by integrating discovery, planning, and navigation into a single streamlined experience. |
| Alternative | We also considered building a broader platform with more complex features and extended use cases. However, we decided against it as it would be too ambitious for an 8-week timeline and might reduce our ability to deliver a focused, testable prototype |

Challenges

| What happened | During a pathfinder check-in, we were asked to conduct a mock project pitch with another group. During the feedback session, they identified several key issues in our current concept, including unclear data sources and concerns about how our AI functionality differs from existing tools such as Doubao. These comments highlighted gaps in both our feasibility and value proposition. |
| --- | --- |
| What we did | In response, we revisited our concept and refined our approach. We clarified our data strategy by prioritizing user-generated content (UGC) as a core source, supported by publicly available data to improve reliability. We also shifted our focus away from positioning the product as an “AI tool” and instead emphasized its core value — integrating discovery, planning, and route generation into a seamless experience. This helped us better differentiate our product from general-purpose AI tools and strengthened our overall value proposition. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yingzhen Hu | Coordinate team tasks, update the Dev Log, and organize this week’s evidence |
| Zihan Ye | Draft initial front-end UI wireframes for the core user flow |
| Kaize Chen | Conduct further user research to validate the core problem |
| Juyang Wang | Assist in refining and clearly defining the core problem |
| Luxin Zhang | Further develop and refine the Project Brief |
| Jianuo Li | Support Project Brief writing and organize related documentation |
| Jiyuan Teng | Assist in defining key features and clarifying the project focus |
| Wenxuan Zhang | Assist in defining key features and clarifying the project focus |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yingzhen Hu | I facilitated team discussions and helped guide the team toward a final project direction. I also organized and updated the Dev Log. I learned how important leadership and clear coordination are in keeping the team aligned and productive. |
| Zihan Ye | I conducted initial user observations and identified key pain points. I also set up the GitHub repository for team collaboration. I learned that understanding real user needs and building a clear workflow are both essential for starting a project effectively. |
| Kaize Chen | I analysed competitors and identified gaps in existing solutions. I also carried out an initial stress test of our concept. I learned that evaluating both market context and potential risks helps strengthen the feasibility of a project. |
| Juyang Wang | I organised discussion notes and helped consolidate user pain points. I learned that structuring information clearly makes it easier for the team to understand the problem and make better decisions. |
| Luxin Zhang | I organised discussion notes, documented team decisions, and contributed to drafting the initial Project Brief. I learned how important clear documentation is in presenting ideas logically and supporting team communication. |
| Jianuo Li | I organised discussion notes, documented team decisions, and helped draft the initial Project Brief. I realised that well-structured documentation plays a key role in maintaining clarity and consistency in a team project. |
| Jiyuan Teng | I participated in team discussions and helped evaluate different ideas to finalise the project direction. I learned that comparing multiple options critically helps the team choose a more realistic and focused solution. |
| Wenxuan Zhang | I participated in team discussions and supported the evaluation of ideas to determine the final direction. I learned that active participation and critical thinking are important in reaching effective team decisions. |

AI Tools This Week

Tools & tasks: We used ChatGPT to support brainstorming, problem analysis, and structuring our Project Brief. The AI was mainly used to generate initial ideas, identify potential gaps, and help us organise our thinking into a clearer and more structured format. One specific moment: At the early stage, we provided the AI with our problem context — the difficulty urban users face when planning short leisure outings due to fragmented platforms. The AI suggested several possible product directions, such as integrating recommendations with map navigation and generating route plans automatically. Instead of directly adopting these ideas, we critically evaluated and refined them through team discussion. We narrowed our focus to the core problem of reducing platform switching and cognitive load, and defined a more specific use case (e.g. short outings after work or on weekends). We also used AI to help improve the structure of our Project Brief by clarifying the logic between the problem, target users, and solution. During this process, we continuously challenged the AI outputs by asking questions such as whether the problem is realistic and whether the scope is achievable within 8 weeks. This process helped us use AI as a tool to support thinking rather than replace it, ensuring that our final concept is grounded in real user needs and team judgement.

WEEK 4  —  27/03/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: We completed MoSCoW prioritisation, defined team roles, and set up the Kanban board and PRD structure, enabling a clear transition from concept exploration to structured planning.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yingzhen Hu | Assigned team roles, facilitated sprint planning, wrote the Dev Log, and completed the MoSCoW prioritisation |
| Zihan Ye | Started drafting UI wireframes for the core user flow, contributed to the Dev Log, and organised GitHub files |
| Kaize Chen | Set up and organised the Kanban task board |
| Juyang Wang | Refined and clarified the core problem to better align with user needs |
| Luxin Zhang | Revised and improved the Project Brief based on feedback, and drafted the PRD |
| Jianuo Li | Assisted in drafting the PRD, organised documentation structure, and supported improvements to the Project Brief |
| Jiyuan Teng | Conducted further user research to validate key problems and assumptions, and summarized the user stories. |
| Wenxuan Zhang | Participated in feature prioritisation discussions and supported overall planning |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

https://github.com/iliufe/Wander.git

Key Decision

| Decision | We identified three core “Must-have” features: natural-language input, multi-stop route generation, and basic route visualisation. Together, these features form the minimum viable product (MVP), enabling users to move from an initial idea to a complete and actionable route. |
| --- | --- |
| Why | Based on our MoSCoW prioritisation and the constraints of an 8-week development timeline, we prioritised delivering a complete and functional core user flow over adding additional features. Through team discussions, we clarified that the core value of our product lies in reducing platform switching and lowering the cognitive load of planning short outings. Therefore, we focused on the essential flow — input, generation, and visualisation — ensuring that the prototype can be tested and demonstrated effectively on Demo Day, rather than presenting a feature-heavy but incomplete system. |
| Alternative | We considered including additional features such as real-time adjustments (e.g. weather and opening hours) and more advanced personalised recommendation systems. While these features could enhance user experience, they also introduce higher technical complexity and development risk. Given that these features rely on more complex data integration and algorithmic support, and are difficult to implement robustly within the given timeframe, we decided to exclude them from the current scope. Instead, we positioned them as potential future extensions to ensure feasibility and a high-quality deliverable. |

Challenges

| What happened | During this week’s planning process, we encountered difficulties when translating features from the PRD into concrete tasks. In particular, some Kanban tasks were initially too vague (e.g. “implement route generation”), making them difficult to execute because it was unclear what specific steps were required. In addition, different team members had slightly different interpretations of the same tasks, which led to repeated discussions and revisions even after tasks had been assigned. |
| --- | --- |
| What we did | To address this, we further broke down each feature into smaller, more actionable tasks. For example, “route generation” was divided into steps such as designing the input interface, handling user input logic, and structuring route outputs. We also added clearer descriptions to each task and assigned a specific owner on the Kanban board. In addition, we cross-checked all tasks against the PRD user stories to ensure that each task directly supports a specific user need. Although this process required extra time upfront, it significantly improved clarity and efficiency in task execution for the following stages. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yingzhen Hu | Monitor sprint progress, coordinate team tasks, and continue updating the Dev Log |
| Zihan Ye | Further refine UI wireframes and support front-end implementation |
| Kaize Chen | Maintain and update the Kanban board to ensure clear task allocation |
| Juyang Wang | Continue refining the core problem and support user validation |
| Luxin Zhang | Finalise updates to the Project Brief and further improve the PRD |
| Jianuo Li | Support PRD development and organise technical structure and documentation |
| Jiyuan Teng | Continue conducting user research and summarise findings |
| Wenxuan Zhang | Support feature prioritisation and contribute to overall project planning |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yingzhen Hu | I coordinated team roles and facilitated sprint planning, ensuring everyone had clear responsibilities. I also maintained the Dev Log. I learned that clear role assignment and structured planning are essential to avoid confusion and keep the team aligned. |
| Zihan Ye | I worked on refining the UI wireframes for our core user flow and supported early implementation thinking. I learned how translating ideas into visual structures helps clarify product logic and improves team understanding. |
| Kaize Chen | I set up and maintained the Kanban board, ensuring tasks were clearly defined and assigned. I learned that breaking work into smaller, trackable tasks makes team collaboration more efficient and manageable. |
| Juyang Wang | I focused on refining the core problem and aligning it with user needs. I learned that continuously revisiting the problem helps ensure that the solution remains relevant and user-centred. |
| Luxin Zhang | I revised the Project Brief based on feedback and contributed to developing the PRD. I learned how important it is to structure ideas clearly and connect features to user needs. |
| Jianuo Li | I supported PRD development and helped organise the technical and documentation structure. I learned that a clear structure makes it easier for the team to move from planning to implementation. |
| Jiyuan Teng | I continued conducting user research and summarised key findings. I learned that validating assumptions early helps reduce the risk of building the wrong features. |
| Wenxuan Zhang | I supported feature prioritisation and contributed to overall planning discussions. I learned that focusing on core features is essential for keeping the project achievable within time constraints. |

AI Tools This Week

Tools & tasks: We used ChatGPT to support feature prioritisation (MoSCoW), PRD structuring, and early technical planning. The AI was mainly used to explore ideas, identify potential issues, and help organise our thinking more clearly. One specific moment: During the feature prioritisation stage, we provided the AI with our list of potential features and asked it to analyse which ones were essential to the core user flow and which could be treated as optional. The AI suggested several prioritisation approaches, which we then reviewed and adjusted based on our time constraints and team capabilities. This helped us confidently narrow down to three Must-have features. When working on the PRD, we used AI to generate initial user stories and structure. However, we did not adopt the output directly — we refined the content to better match realistic user scenarios and ensured that each user story had a clear, testable outcome. We also used AI to suggest a basic technical architecture. Instead of following it exactly, we simplified and adapted the recommendations to better fit our team’s technical skills and the project scope. Overall, we used AI as a support tool to guide our thinking rather than replace it, ensuring that all final decisions were based on team discussion and practical constraints.

WEEK 5  —  03/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

| 🟢 ON TRACK |  |  |
| --- | --- | --- |

Why this status: We translated core features into user stories with defined acceptance criteria, broke them down into actionable tasks on the Kanban board, and progressed UI refinement and technical planning, enabling a smooth transition into the execution phase.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yingzhen Hu | Organised team standup meetings, monitored Kanban task progress, coordinated team development efforts, and continuously updated the Dev Log |
| Zihan Ye | Further refined UI designs based on initial wireframes, adjusted page structure according to user stories, and contributed to updating the Dev Log |
| Kaize Chen | Contributed to writing and refining user stories, broke down Must-have features into specific development tasks, and updated and assigned tasks on the Kanban board |
| Juyang Wang | Assisted in creating and improving Figma designs, and updated the GitHub repository |
| Luxin Zhang | Updated the PRD by integrating user stories and feature logic, and improved the overall document structure |
| Jianuo Li | Participated in technical architecture discussions, contributed to Figma design, and updated the PRD |
| Jiyuan Teng | Supported the refinement of user stories to ensure alignment with real user needs, and contributed to discussions on user validation approaches |
| Wenxuan Zhang | Organised weekly progress and documented key decisions |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- https://github.com/iliufe/Wander.git

Key Decision

| Decision | This week, we decided to use user stories and acceptance criteria as the primary basis for development, rather than working directly from a list of features. |
| --- | --- |
| Why | As we moved into the development preparation stage, we realised that a simple feature list was not sufficient to guide implementation. While it helped us understand what the product includes at a high level, it did not clearly define how each feature should be used or when it should be considered complete. For example, “route generation” is only a feature name. Without clarifying who is using it, what the user is trying to achieve, and what outcome defines success, different team members may interpret it differently, leading to misalignment between design and development. Therefore, we transformed each Must-have feature into a user story and added corresponding acceptance criteria. This allowed the team to align around a shared understanding of user needs and expected outcomes. It also provided a clear basis for future user testing, rather than relying on subjective judgement of whether a feature “works.” |
| Alternative | We also considered moving directly into development based on the existing feature list, as this would allow us to progress more quickly in the short term. However, we realised that without clearly defined user stories and completion criteria, this approach could lead to frequent rework during development. There was also a risk that we might build features that technically function, but do not actually meet user needs. As a result, we chose to invest time in structuring our requirements first, in order to reduce uncertainty and avoid unnecessary revisions later. |

Challenges

| What happened | The main challenge this week was translating user stories into concrete and testable acceptance criteria. In the initial stage, some of our criteria were too abstract, such as “the user can easily complete the task” or “the route result should be reasonable.” While these statements captured the intention, they were not specific enough to guide development or to evaluate the outcome during testing. In addition, team members had slightly different interpretations of what it means for a feature to be “complete.” Some focused on whether the interface was visible, while others believed that the underlying logic and data flow also needed to function correctly. This difference in understanding made it necessary to repeatedly revisit and clarify our goals during task breakdown. |
| --- | --- |
| What we did | To address this, we revised our user stories and acceptance criteria multiple times, aiming to replace vague descriptions with more specific and observable conditions. For example, instead of stating that “users can view the route,” we clarified that “users can obtain a visualised route after entering their request.” Rather than saying a feature is “easy to use,” we described expected outcomes in terms of interaction flow, system feedback, and result presentation. We also continuously cross-checked each criterion against the PRD and the core user flow, ensuring that every condition corresponds to a real user need and can be perceived during testing. Although this process took more time than expected, it helped us clearly distinguish between a feature simply existing and a feature being truly usable. This made us realise that the real challenge is not writing down features, but defining what “done” actually means. Clarifying this has provided a much stronger foundation for both development and user validation in the following stages. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yingzhen Hu | Continue monitoring sprint progress, coordinate the team’s development pace, support front-end design improvements, and update the Dev Log |
| Zihan Ye | Further refine UI design for core pages and adjust designs based on front-end implementation needs |
| Kaize Chen | Continue refining user stories and acceptance criteria, and translate them into concrete development tasks |
| Juyang Wang | Continue improving Figma designs and support updates to the GitHub repository |
| Luxin Zhang | Continue updating the PRD, further organising user stories, feature logic, and overall structure |
| Jianuo Li | Further develop the technical architecture and implementation approach, and continue contributing to PRD and design updates |
| Jiyuan Teng | Continue reviewing and refining user stories from a user perspective, and prepare for user validation |
| Wenxuan Zhang | Organise weekly project progress, document key decisions, and support ongoing planning efforts |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yingzhen Hu | I organised team standup meetings, monitored Kanban progress, and coordinated overall development, while continuously updating the Dev Log. I learned that maintaining alignment during execution requires constant tracking and communication. |
| Zihan Ye | I further refined the UI design based on initial wireframes and adjusted page structures according to user stories, while also contributing to the Dev Log. I learned that design needs to stay closely aligned with product logic. |
| Kaize Chen | I contributed to refining user stories and broke down Must-have features into concrete development tasks, while updating the Kanban board. I learned that clear task breakdown significantly improves execution efficiency. |
| Juyang Wang | I assisted in improving Figma designs and supported updates to the GitHub repository. I learned that design and development need to stay synchronised to maintain consistency |
| Luxin Zhang | I updated the PRD by integrating user stories and feature logic, and improved its overall structure. I learned that a well-structured document helps the team move more efficiently during execution. |
| Jianuo Li | I participated in technical architecture discussions and supported both Figma design and PRD updates. I learned that technical decisions need to stay aligned with both design and product logic. |
| Jiyuan Teng | I supported the refinement of user stories to better reflect real user needs and contributed to discussions on user validation. I learned that continuously checking requirements from a user perspective is essential. |
| Wenxuan Zhang | I organised weekly progress and documented key decisions. I learned that clear documentation helps the team track project development and supports better decision-making. |

AI Tools This Week

Tools & tasks: This week, we used ChatGPT to support the writing and refinement of user stories, the development of acceptance criteria, and early thinking around technical architecture. At this stage, AI mainly served as a tool for analysis and structuring, rather than replacing team decision-making. One specific moment: When drafting user stories, we provided the AI with our project background, target users, and Must-have features, asking it to generate initial versions. The output helped us quickly establish a basic structure. However, we found that while the format was complete, the content did not always fully reflect our actual context. Therefore, we did not adopt it directly. Instead, we refined the roles, actions, and expected outcomes based on our project goals and prior discussions. When developing acceptance criteria, the AI suggested ways to move from general feature descriptions to more testable conditions. These suggestions helped guide our thinking, but we selectively adapted them, as some were too idealised or not suitable for our current scope. We also used AI to explore a basic technical architecture, such as how to keep the frontend, backend, and data structure simple yet feasible within our constraints. While the AI provided useful directions, the final decisions were made by adjusting these suggestions according to our team’s technical capabilities and time limitations. Overall, the value of AI this week was not in providing final answers, but in helping us identify unclear expressions, incomplete logic, and overly ambitious scope. The actual judgement, trade-offs, and refinements were made through team discussion.

WEEK 6  —  10/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

|  | 🟡 AT RISK |  |
| --- | --- | --- |

Why this status: This week, the team mainly focused on preparing for the checkpoint. During this process, we identified that some key components—such as user testing preparation and validation planning—have not yet been initiated, which may impact our upcoming progress.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yingzhen Hu | Organized standup meetings, coordinated team task allocation, prepared all checkpoint-related materials, and wrote the Dev Log |
| Zihan Ye | Organized the current prototype and UI materials for the checkpoint presentation, refined the front-end design, and updated the GitHub repository |
| Kaize Chen | Reviewed and organized user stories and acceptance criteria in preparation for explaining the project logic |
| Juyang Wang | Helped organize technical ideas and prepared to explain the current implementation status |
| Luxin Zhang | Organized the Project Brief and related documents for the checkpoint explanation |
| Jianuo Li | Organized the existing Figma designs to ensure the prototype structure was clear |
| Jiyuan Teng | Reviewed user research and validation-related content, and identified incomplete areas |
| Wenxuan Zhang | Organized this week’s progress and summarized key issues |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- https://github.com/iliufe/Wander.git

Key Decision

| Decision | This week, we decided to prioritize checkpoint preparation by systematically reviewing our current project progress, overall logic, prototype status, and existing gaps, rather than continuing to develop new features. Instead of focusing on building more, we chose to clarify what has already been done and identify what has not yet been properly addressed. |
| --- | --- |
| Why | During checkpoint preparation, we realised that although we had already produced UI designs, Figma prototypes, user stories, and documentation, the connections between these components were not fully clear or consistent. For example, while we were able to present the interface and overall structure, we found that: - Some features had been defined in user stories or prototypes, but the team did not share a consistent understanding of their completion criteria; - Certain core functionalities were conceptually defined, but not detailed enough to directly guide implementation; - User testing and validation had been mentioned, but had not yet been practically prepared, making it difficult to clearly explain how we would validate the product in the next stage. As a result, we recognized that continuing to develop new features under these conditions might give the impression of progress, but would likely carry forward unresolved issues and lead to inefficiencies or rework later. By focusing on reviewing and structuring our current work, we aimed to align the team’s understanding and clearly identify the gaps before moving further into development. |
| Alternative | We also considered continuing front-end development or adding more features in order to present a more complete prototype during the checkpoint. However, we identified that this approach could potentially mask existing issues in logic, validation, and completion criteria. Moreover, if the team could not clearly explain what has been completed, what is missing, and why certain decisions were made, then additional features would not significantly strengthen our checkpoint presentation. Therefore, we chose to pause further feature development and instead focus on consolidating existing work and identifying key gaps, ensuring that the next stage of development is built on a clearer and more aligned foundation. |

Challenges

| What happened | Due to time constraints last week, our planned checkpoint review with the pathfinder did not take place. As a result, we did not receive external feedback on our project at that stage, particularly regarding our prototype, overall logic, and development direction. Without this input, we relied mainly on our internal judgement to assess progress. Although we had already developed prototypes, documentation, and planning materials, we were not fully confident about whether our current solution was sufficiently clear, whether key gaps still existed, or whether we were ready to move into the next stage. |
| --- | --- |
| What we did | To address this, we treated this week’s checkpoint preparation as a structured self-review process. The team revisited our prototype, user stories, acceptance criteria, and supporting documents to identify inconsistencies, missing elements, and areas that were not yet clearly defined. We also tried to anticipate questions from the pathfinder’s perspective, such as whether our validation plan was specific enough, whether our completion criteria were clearly defined, and whether our current prototype was genuinely testable. Through this process, we identified several gaps, particularly in validation preparation and the clarity of our “definition of done.” In addition, we have scheduled a checkpoint review with our pathfinder for next week’s session to ensure we receive targeted feedback and can refine our development and validation approach accordingly. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yingzhen Hu | Organize and follow up on next week’s checkpoint review, coordinate task adjustments based on feedback, and continue updating the Dev Log |
| Zihan Ye | Continue refining the prototype and front-end page design based on checkpoint feedback, improving interface clarity and interaction flow |
| Kaize Chen | Continue revising and refining user stories and acceptance criteria so they are clearer and better suited to subsequent development and testing |
| Juyang Wang | Help organize and explain the current technical implementation approach, and add improvements based on feedback |
| Luxin Zhang | Update related documentation based on checkpoint feedback, making the project logic and structure clearer and more complete |
| Jianuo Li | Continue improving the Figma prototype structure to make it more suitable for future presentation and user testing |
| Jiyuan Teng | Start preparing the user testing plan, including defining test goals, designing tasks, and identifying target users |
| Wenxuan Zhang | Support the documentation of follow-up adjustments and project progress |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yingzhen Hu | I organised standup meetings, coordinated checkpoint preparation, and ensured all materials were ready. I also updated the Dev Log and helped align the team’s understanding of our current progress and gaps. |
| Zihan Ye | I organised the current prototype and UI materials for the checkpoint, refined front-end design, and updated the GitHub repository to ensure our work was clearly presented. |
| Kaize Chen | I reviewed and refined user stories and acceptance criteria, preparing them for explaining our project logic during the checkpoint. |
| Juyang Wang | I helped organise the technical implementation ideas and prepared to explain our current progress and system structure during the checkpoint. |
| Luxin Zhang | I organised the Project Brief and related documents, ensuring they clearly reflected our current progress and could support checkpoint explanation. |
| Jianuo Li | I reviewed and improved the Figma prototype structure to make sure it was clear and suitable for presentation during the checkpoint. |
| Jiyuan Teng | I reviewed user research and validation-related content, identifying missing parts and gaps, especially in our validation preparation. |
| Wenxuan Zhang | I organised this week’s progress and key issues, and supported the documentation of problems identified during checkpoint preparation. |

AI Tools This Week

Tools & tasks: This week, we mainly used ChatGPT to support checkpoint preparation, including structuring our project logic, improving how we communicated our progress, and identifying key issues in our current work. At this stage, AI was used primarily as a tool for analysis and organisation rather than for generating final answers. One specific moment: During checkpoint preparation, we provided the AI with our current project progress, existing prototype, user stories, and the areas that were still unclear. We asked it to help us review the overall logic of the project and identify parts that were not yet clearly connected or sufficiently developed. The AI returned several suggestions on structure and clarity, such as which sections needed stronger explanation and where our logic or planning was still incomplete. However, we did not adopt these suggestions directly. Instead, we reviewed them against our actual project status, selected the parts that were relevant, and adjusted them to better fit our real progress and team decisions. We also used AI to help summarise the issues we were facing, particularly around unclear acceptance criteria and the lack of preparation for user testing. This helped us identify our current gaps more systematically and prepare for the checkpoint in a more focused way. Overall, the main value of AI this week was not in producing solutions, but in helping us review our work more critically, surface missing elements, and improve the clarity of our checkpoint preparation.

WEEK 7  —  17/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟡 AT RISK

Why this status: This week, we reviewed our system architecture and current implementation status, and began preparing for usability testing. However, because validation started later than planned, the project is slightly behind in user testing and iteration.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yingzhen Hu | Organised the standup and Sprint 3 planning, coordinated the team in reviewing this week’s goals, participated in each task, and updated the Dev Log. |
| Zihan Ye | Continued refining the core page design based on the current front-end progress, further revised the web pages according to checkpoint feedback, helped organise prototype materials for testing and presentation, and drafted the initial version of the technical report. |
| Kaize Chen | Started preparing for the first round of user testing by organising the testing tasks, observation focus, and recording methods. |
| Juyang Wang | Helped organise the current technical implementation logic, supported the system architecture explanation, and assisted with prototype detail refinement. |
| Luxin Zhang | Updated related project documents, added explanations of the current implementation and logical structure, and supported the development of the Technical Documentation. |
| Jianuo Li | Wrote the Validation Report based on the user testing process and findings. |
| Jiyuan Teng | Reviewed and revised the user stories and acceptance criteria so that they better matched the current development status and future testing needs. |
| Wenxuan Zhang | Organised this week’s project progress and key issues, and recorded the sprint goal, blocker, and validation-related findings. |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- https://github.com/iliufe/Wander.git

Key Decision

| Decision | This week, we decided to update our system overview based on what has actually been completed so far, and to begin usability testing around the current prototype instead of waiting until more features are implemented. |
| --- | --- |
| Why | While reviewing our Technical Documentation, we realised that the current system description still reflected too much of the original plan, rather than the front-end pages, prototype, and technical structure that have actually been built. At the same time, if we continued delaying validation until more features were finished, we would still be relying mainly on internal judgement and would miss the opportunity to identify problems in interface flow, information structure, and interaction design at an earlier stage. Since the current front-end and prototype are already sufficient to demonstrate the core user flow, we concluded that the priority at this stage is not to keep adding more content, but to test the existing version first and confirm whether users can understand and complete the main tasks smoothly. Therefore, we decided to bring both the system description and the scope of validation back to the product state that already exists, rather than continuing to frame them around future plans. |
| Alternative | We also considered continuing to prioritise front-end refinement or making more preparations for the back-end, with the aim of testing only after the product became more complete. The advantage of this approach would be that participants could see a more fully developed product. However, it would also delay external feedback even further and could lead the team to continue making decisions based mainly on assumptions rather than real user input. As a result, we chose to start testing and reviewing the existing prototype now, so that at this stage we can first validate whether the interface and core user flow are clear before deciding which features are worth developing further. |

Challenges

| What happened | The main challenge this week was that our validation progress was slightly behind the course timeline. Because feedback from the previous checkpoint arrived later than expected, it was only this week that we became fully aware that, although we already had front-end pages, a prototype, and supporting documents, the actual task design, observation focus, and recording approach needed for usability testing had not yet been fully prepared. In addition, the current product is still mainly focused on front-end and prototype presentation, while back-end logic and external data integration have not yet started. This means that some features which depend on real route generation or dynamic location data cannot yet be fully tested, and it also creates some uncertainty around what exactly should be tested at this stage. |
| --- | --- |
| What we did | To address this, we narrowed the focus of this week’s validation. Rather than trying to test the “full future product,” we concentrated on the core user flow that users can already see and interact with, such as whether the page structure is clear, whether key feature entry points are easy to find, and whether the interaction flow matches user expectations. At the same time, we updated the system architecture section in the Technical Documentation to clearly distinguish between the front-end components that have already been implemented, the parts that are still at the prototype stage, and the back-end and data integration work that has not yet started. This allowed us to keep the testing scope aligned with the current implementation, instead of designing validation tasks around features that do not yet exist. This week, we also began preparing the materials needed for the first formal round of usability testing, including task wording, observation notes, and a framework for organising feedback, so that we are ready to move properly into Stage 3 next. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yingzhen Hu | Follow up on Sprint 3 progress, coordinate task adjustments based on testing and checkpoint feedback, continue supporting each task, and update the Dev Log. |
| Zihan Ye | Continue refining the core page design based on user testing and checkpoint feedback, further improve the web pages, and expand the technical report. |
| Kaize Chen | Continue preparing and supporting the first round of user testing, refine the testing tasks and observation focus, and improve the recording framework. |
| Juyang Wang | Continue organising the current technical implementation logic, improve the system architecture explanation, and support further prototype refinement. |
| Luxin Zhang | Continue updating related project documents, improve the explanation of the current implementation and logical structure, and support the refinement of the Technical Documentation. |
| Jianuo Li | Continue developing the Validation Report by incorporating user testing findings and improving the structure of the report. |
| Jiyuan Teng | Continue revising user stories and acceptance criteria so that they better reflect the current product state and upcoming testing needs. |
| Wenxuan Zhang | Continue organising project progress and key issues, and document follow-up changes to the sprint goal, blockers, and validation findings. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yingzhen Hu | I organised the standup and Sprint 3 planning, coordinated this week’s goals, contributed across tasks, and updated the Dev Log. Through this process, I realised that keeping the team aligned is especially important when documentation, testing, and development are all progressing at the same time. |
| Zihan Ye | I continued refining the core page design based on our current front-end progress and checkpoint feedback, organised prototype materials for testing and presentation, and drafted the initial technical report. I learned that front-end design needs to respond not only to aesthetics, but also to usability and documentation needs. |
| Kaize Chen | I began preparing for the first round of user testing by organising testing tasks, observation points, and recording methods. I realised that a usability test needs clear structure in advance; otherwise, it is difficult to collect useful and consistent findings from participants. |
| Juyang Wang | I helped organise the current technical implementation logic, supported the system architecture explanation, and refined prototype details. I learned that technical explanation is not only about describing what exists, but also about making the relationship between different parts of the system clear to others. |
| Luxin Zhang | I updated related project documents, added explanations of the current implementation and logical structure, and supported the development of the Technical Documentation. I realised that documentation becomes much more useful when it reflects the actual state of the product rather than the team’s original plan. |
| Jianuo Li | I wrote the Validation Report based on the current user testing process and related findings. Through this work, I realised that reporting validation is not just about recording what happened, but also about showing how those findings connect to future design and development decisions. |
| Jiyuan Teng | I reviewed and revised the user stories and acceptance criteria so they better matched our current development progress and future testing needs. I learned that these documents need to evolve with the product, otherwise they quickly become disconnected from what the team is actually building. |
| Wenxuan Zhang | I organised this week’s project progress and key issues, and documented the sprint goal, blocker, and validation-related findings. I realised that careful progress tracking helps the team see not only what has been completed, but also what still needs attention before the next stage. |

AI Tools This Week

Tools & tasks: This week, we mainly used ChatGPT to support two types of work: refining the system overview in our Technical Documentation, and helping structure our usability testing preparation. The AI was used as a tool for organising ideas, improving clarity, and checking whether our explanations matched the current state of the project. One specific moment: When preparing the architecture section, we provided the AI with our current implementation status, including which parts had already been developed on the front end, which parts still existed only in Figma, and which parts of the back end and external data integration had not yet started. The AI helped us reorganise this information into a clearer system overview based on what we had actually built, rather than what we originally planned. We also used AI when preparing for the first round of usability testing. We gave it our current prototype flow, user goals, and rough testing ideas, and asked it to help us turn them into clearer testing tasks and observation points. However, we did not use the output directly. We adjusted the wording based on what users can actually do in the current prototype and removed parts that were too idealised or not yet testable. Overall, AI was most useful this week in helping us identify gaps in our logic and make our documentation and testing preparation more structured, while the final decisions and revisions were still made by the team.

WEEK 8  —  24/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: This week, the team continued with multiple rounds of user validation and also began preparing the materials needed for Checkpoint 2. At the same time, we further narrowed our priorities around Demo Day, so overall progress remained stable.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yingzhen Hu | Organised the standup and sprint planning, coordinated the team around Demo Day priorities, tracked this week’s progress, and updated the Dev Log and Checkpoint 2 materials. |
| Zihan Ye | Continued refining the front-end pages and demo-flow interfaces, revised presentation content based on user feedback, and supported the preparation of demo materials. |
| Kaize Chen | Continued with multiple rounds of user validation, organised and categorised user feedback, and distinguished between issues that could be solved immediately and those for future iteration. |
| Juyang Wang | Helped organise the current system logic and presentation flow, and supported interface improvements and explanations of the current implementation |
| Luxin Zhang | Updated the technical documentation, added explanations of the current implementation, and began preparing the written content needed for Checkpoint 2. |
| Jianuo Li | Continued improving the technical documentation and technical report, integrating validation findings with the actual implementation. |
| Jiyuan Teng | Helped organise user feedback and improvement directions, summarised validation findings, and supported the refinement of the presentation logic. |
| Wenxuan Zhang | Organised this week’s project progress and key issues |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- https://github.com/iliufe/Wander.git

Key Decision

| Decision | This week, we decided to use the core Demo Day presentation flow and the summary logic for Checkpoint 2 as our main priorities, and to focus only on the work that would directly appear in the final presentation and stage summary. |
| --- | --- |
| Why | As the project entered its final sprint, we had already completed multiple rounds of user validation and collected a considerable amount of user feedback and iteration results. At this point, the most important task was no longer expanding new features, but organising what we had already built more clearly. On the one hand, we needed to make sure the Demo Day flow was stable and easy to present. On the other hand, we needed to be able to explain in Checkpoint 2 the full process from identifying the problem, to validation, to modification and iteration. In this context, if we had continued putting effort into additional features that might be valuable but would not directly appear in the short-term presentation, it would have weakened the stability of the core flow and made our summary and explanation less clear. Therefore, we chose to focus on refining the demo story, validation evidence, and stage summary. |
| Alternative | We also considered continuing to develop more additional features, such as further expanding personalisation settings or supporting more complex planning logic. However, after discussion, we felt that even if we continued working on these areas, they would still be unlikely to reach a level that was strong enough to present and explain clearly within the remaining time. Compared with that, polishing the current core use case, validation evidence, and Checkpoint 2 content was more beneficial to the overall quality of the final delivery. |

Challenges

| What happened | The biggest challenge this week was that, through multiple rounds of user validation, we had already collected a large amount of feedback, but not all of it could be fully addressed at this stage. Some problems could be improved directly through interface or interaction changes, but other issues still involved deeper route-planning logic, generation quality, and data reliability, which would be difficult to fully optimise before Demo Day. At the same time, as Checkpoint 2 preparation began, we not only had to keep improving the product itself, but also needed to organise the project’s overall logic from Week 1 to Week 8. This meant the team had to constantly switch between “continuing to build the product” and “clearly explaining what we had done and why we had done it,” which increased the complexity of this week’s work. |
| --- | --- |
| What we did | To deal with this, we first continued user validation and divided the feedback into two groups: issues that could be solved now and directly reflected in the product, and issues that would need more time and deeper technical support for future iteration. This helped the team make priorities more clearly within the limited time available. Second, we began organising the stage summary for Checkpoint 2, including project progress, current blockers, key decisions, and each member’s contribution. This ensured that, later on, we would not only have a product result to show, but also a clear explanation of the process behind it. Although this added to the workload this week, it also helped us see our current project status and final-stage priorities more clearly. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yingzhen Hu | Coordinate the final Demo Day preparation, track remaining tasks, continue updating the Dev Log, and organise the written content for Checkpoint 2. |
| Zihan Ye | Continue polishing the front-end pages used in the demo, refine the demo flow based on user feedback, and support the preparation of presentation materials. |
| Kaize Chen | Continue organising validation evidence, refine the classification of user feedback, and prepare the strongest before/after findings for the final presentation. |
| Juyang Wang | Continue supporting the explanation of the current system logic and improve the clarity of the presentation flow and interface details. |
| Luxin Zhang | Continue updating the technical documentation and prepare the written summary needed for Checkpoint 2. |
| Jianuo Li | Continue refining the technical documentation and technical report, ensuring they stay aligned with the actual implementation and validation progress. |
| Jiyuan Teng | Continue summarising user feedback and improvement directions, and support the organisation of validation findings for presentation. |
| Wenxuan Zhang | Continue tracking project progress and key issues, and support the preparation of Demo Day and Checkpoint 2 summary materials. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yingzhen Hu | I organised the standup and sprint planning, coordinated the team around Demo Day priorities, and updated the Dev Log and Checkpoint 2 materials. I learned that in the final stage, keeping the team focused on one clear delivery goal is especially important. |
| Zihan Ye | I continued refining the front-end pages and demo-related interfaces, revised presentation content based on user feedback, and helped prepare demo materials. I learned that at this stage, polishing the core user flow is more valuable than expanding additional features. |
| Kaize Chen | I continued multiple rounds of user validation, organised and categorised user feedback, and distinguished between issues we could solve immediately and those for future iteration. I learned that validation is most useful when it directly supports prioritisation and product decisions. |
| Juyang Wang | I helped organise the current system logic and presentation flow, and supported interface improvements and explanations of the current implementation. I learned that a clearer system explanation can make the product feel much more understandable and convincing to others. |
| Luxin Zhang | I updated the technical documentation, added explanations of the current implementation, and started preparing the written content for Checkpoint 2. I learned that good documentation is not only descriptive, but also helps communicate the logic behind the project’s progress. |
| Jianuo Li | I continued refining the technical documentation and technical report by integrating validation findings with the actual implementation. I learned that documentation becomes more useful when it reflects the real state of the product rather than an earlier ideal plan. |
| Jiyuan Teng | I helped organise user feedback and improvement directions, summarised validation findings, and supported the refinement of the presentation logic. I learned that not all useful feedback should be solved immediately, and clear prioritisation is necessary in the final project stage. |
| Wenxuan Zhang | I organised this week’s project progress and key issues. I learned that clear progress tracking helps the team stay realistic about what has been completed and what still needs attention before the final presentation. |

AI Tools This Week

Tools & tasks: This week, we mainly used ChatGPT to support two tasks: first, summarising and restructuring the results from multiple rounds of user validation so they could be used more clearly in our presentation and documentation; second, helping us organise the overall narrative for Checkpoint 2, including project progress, blockers, and key decisions. One specific moment: When reviewing our validation results, we gave the AI a large amount of raw feedback collected from different testing rounds and asked it to help us identify patterns and group similar issues together. It returned a clearer structure that made it easier for us to separate feedback that had already been addressed from feedback that should remain as future improvements. We also used AI when preparing Checkpoint 2. We provided our weekly progress, current blockers, and draft summaries, and asked it to help us improve the clarity and flow of the wording. However, we did not use the output directly. We revised it based on our actual project status so that the final version would accurately reflect what the team had really done and learned.

WEEK 9  —  01/05/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status:

What We Did This Week

| Who | Did What |
| --- | --- |
| Yingzhen Hu | Organised the standup and Demo Day preparation, coordinated the overall presentation logic, independently created and refined the presentation PPT, arranged speaking tasks, and updated the Dev Log. |
| Zihan Ye | As one of the speakers, helped refine the presentation flow, demo sequence, and speaking content for Demo Day. |
| Kaize Chen | Organised user validation evidence and selected the most suitable before/after findings for the final presentation. |
| Juyang Wang | Helped review the current system logic and demo path, and supported interface checking for the live demo. |
| Luxin Zhang | Supported the refinement of written content and project logic explanation for Demo Day. |
| Jianuo Li | Checked the consistency between the technical documentation and the demo content, and supported the final preparation. |
| Jiyuan Teng | Helped organise user feedback, validation findings, and future improvement points for the presentation. |
| Wenxuan Zhang | Organised this week’s project progress and key issues, and supported the team’s final preparation. |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- https://github.com/iliufe/Wander.git

Key Decision

| Decision | This week, we decided to stop expanding features and focus entirely on Demo Day preparation, especially the presentation structure, speaking flow, validation evidence, and the stability of the core demo journey. |
| --- | --- |
| Why | At this stage, the project already has a working core use case, user validation evidence, and a clear product story. The most important task was no longer building more, but presenting what we had built in a way that was clear, persuasive, and realistic within the time limit. Because Demo Day requires not only a working prototype but also a strong narrative, we needed to ensure that the problem, solution, live demo, validation findings, and future direction could all connect smoothly. Continuing to add new features at this point would have reduced the team’s focus and risked making both the demo and the presentation less stable. |
| Alternative | We also considered continuing to refine a few additional interface details or product functions before the final presentation. However, we concluded that these extra improvements would not contribute as much to Demo Day performance as a well-prepared and well-delivered presentation. Therefore, we chose to prioritise clarity, timing, and evidence over additional expansion. |

Challenges

| What happened | The biggest challenge this week was not deciding what to build, but deciding how to present the project clearly in a limited amount of time. By this stage, the team had already accumulated a significant amount of material, including the problem definition, product design, validation findings, iteration results, and future plans. The difficulty was turning all of this into a concise and well-structured Demo Day story. Another challenge was balancing live demo time with explanation. Since Demo Day requires both a functioning prototype and evidence of user validation, we had to carefully choose what to keep, what to simplify, and what to leave out. Otherwise, the presentation risked becoming too dense or too long. |
| --- | --- |
| What we did | To address this, we reorganised our content around the Demo Day structure and narrowed the presentation to the most important elements: the problem, what we built, the core live demo, the strongest validation evidence, and one honest limitation with a future direction. We also clarified the speaker roles and aligned the PPT structure with the speaking sequence, so that the slides, talking points, and demo flow would support each other. This helped us shift from “showing everything we have done” to “showing the most convincing parts of what we have done.” |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yingzhen Hu | Continue polishing the PPT, coordinate the final Demo Day rehearsal, refine the speaking content, and ensure the overall presentation timing is clear. |
| Zihan Ye | Continue preparing as a speaker, practise the speaking flow, and adjust delivery based on rehearsal feedback. |
| Kaize Chen | Finalise the validation evidence and make sure the strongest before/after finding is ready for presentation. |
| Juyang Wang | Continue checking the demo path and interface details to ensure the live demo runs smoothly. |
| Luxin Zhang | Continue supporting the wording and logical explanation used in the presentation. |
| Jianuo Li | Continue checking that the technical documentation and report stay aligned with the final demo content. |
| Jiyuan Teng | Continue refining the validation findings and future-direction content for presentation. |
| Wenxuan Zhang | Continue organising project progress and key issues, and support the team’s final preparation. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yingzhen Hu | I organised the Demo Day preparation, coordinated the overall presentation structure, independently created and refined the presentation PPT, and updated the Dev Log. I learned that in the final stage, presenting a clear and convincing story is just as important as having a working product. |
| Zihan Ye | I prepared as one of the speakers, helped refine the presentation flow, and worked on aligning the spoken explanation with the live demo. I learned that a strong presentation depends on both clear logic and smooth delivery. |
| Kaize Chen | I focused on organising the validation evidence and selecting the strongest before/after findings for Demo Day. I learned that user testing becomes much more persuasive when it is presented as clear evidence of iteration. |
| Juyang Wang | I supported the explanation of the current system logic and checked the demo path and interface details. I learned that even a good product can feel unclear if the demo flow is not carefully planned. |
| Luxin Zhang | I helped improve the written content used in the presentation and supported the overall project narrative. I learned that concise wording is very important when a team has limited time to explain a complex project. |
| Jianuo Li | I checked the consistency between our technical documents and the Demo Day content, and supported the final preparation. I learned that a presentation is stronger when the implementation, documentation, and explanation all match each other. |
| Jiyuan Teng | I helped organise user feedback, validation findings, and future improvement points for the presentation. I learned that good presentation content comes from selecting the most meaningful evidence rather than showing everything. |
| Wenxuan Zhang | I organised this week’s progress and key issues, and supported the team’s final preparation. I learned that clear progress tracking helps the team stay realistic about what still needs attention before the final presentation. |

AI Tools This Week

Tools & tasks: This week, we mainly used ChatGPT to support the preparation of Demo Day materials, especially the presentation script, slide wording, and the organisation of validation evidence into a clearer narrative. One specific moment: When preparing the Demo Day script, we provided the AI with the current PPT structure, the product story, and our validation findings, and asked it to help us compress the content into a clearer presentation flow. It returned a more structured sequence for presenting the problem, solution, validation, and future direction. However, we did not use the output directly. We revised it based on our actual time limit, the speaker arrangement, and the current state of the product, so that the final version matched what we could realistically present on Demo Day.

GROUP REFLECTION  —  Week 11

150–250 words, written collaboratively. Add before final submission.

Guiding questions: - What did your team learn across the full Product Studio? - What would you do differently if starting again? - What was the most significant moment — technically or as a team? Across the full Product Studio, our team learned that building a product is not only about creating features, but also about continuously narrowing the problem, testing assumptions, and making trade-offs under time pressure. In the early stage, we focused heavily on defining the problem and shaping the concept. As the project progressed, we realised that user validation was just as important as development itself. Through multiple rounds of testing, we learned that many of our initial assumptions were incomplete, and that even small interaction issues could strongly affect the user experience. We also learned that a good product story matters: having a working prototype is important, but being able to clearly explain the problem, the solution, the evidence, and the remaining limitations is equally critical. If we were starting again, we would begin validation earlier and make the core use case narrower from the beginning. In the middle of the project, we spent a lot of time exploring possible features and future directions, which was useful, but also made prioritisation harder later on. Starting user testing earlier would have helped us identify the most important design and logic problems sooner, and narrowing the scope earlier would have reduced the amount of reorganisation we needed near Demo Day. We would also align documentation, validation, and development more closely from the start, rather than treating them as separate streams that later needed to be pulled back together. The most significant moment for our team was when we shifted from “building more” to “focusing on what really matters for the demo.” This was both a technical and a teamwork turning point. Technically, it meant we stopped thinking only about adding functions and started thinking more seriously about stability, clarity, and whether the core route-planning experience was actually convincing. As a team, it forced us to make clearer decisions about priorities, ownership, and presentation. That shift helped us move from a collection of features toward a more coherent product and a clearer final story.